RPJF MEMBERSHIP APP

Development Roadmap

In priority order

## Completed

1.  Ensure all account credential setup works properly   ✓ done

2.  Enable duplicate session block (single active session, last login wins)   ✓ done

3.  Redefine data intake pull for membership   ✓ done

4.  Change name of Roster to Uncaptured Members   ✓ done

## In priority order

5.  Code standardization for replication and GitHub protection

Do first. A one-time line-endings fix (.gitattributes) and branch protection rules protect production and stop the “whole tree looks modified” problem before more code piles on.

6.  Additional membership info: nationality, and interaction type (In Person / Online)

Quick fields, immediate value while onboarding is still active.

7.  A section for church position

Another quick data addition on the member record.

8.  Standardize styling between light and dark mode

Cleaner to settle before more pages are built.

9.  Develop the family and household trees

Core feature, builds on the households that already exist.

10.  Improve the analytics pages for more meaningful, useful views

Lands better after items 6 and 7 give it richer data to work with.

11.  Create more freedom for attendance registers

12.  Create a section for tracking private meetings

13.  Explore mass / targeted communication capabilities

14.  A printable letter template for the app

15.  Offline capabilities

Biggest and most complex; best left until the rest is stable.

## Sequencing rationale

Item 5 is foundational and protects everything after it, so it goes first. Items 6 and 7 are fast and useful right now. Item 8 is a styling base worth having in place before adding pages. Then the feature builds, with the two data additions (6, 7) feeding better analytics (10). Offline is last because it touches the whole app.