RPJF Membership App

Development Roadmap

Righteousness Peace and Joy Fellowship  ·  Updated 7 August 2026

Priority order: quick, high-value work first, then the feature builds, with the largest and most complex left for last. Overlapping requests have been folded together (re-prioritised August 2026).

# Completed

1. Account credential setup. [Done]  All account setup and login flows working properly.

2. Duplicate session block. [Done]  Single active session, last login wins.

3. Data intake. [Done]  Redefined the data intake pull for membership.

4. Rename Roster to Uncaptured Members. [Done]  Renamed throughout the Import tab and reports.

5. Code standardization & GitHub protection. [Done]  .gitattributes + line-endings fix, .editorconfig, .gitignore, README, branch protection on main.

6. Additional membership info. [Done]  Interaction type: In Person / Online / Both.

7. Church position. [Done]  Leadership position (Leader / Co-Leader) per ministry, admin-set and preserved across import.

8. Light/dark mode + white-label branding. [Done]  Standardized theming (src/branding.js), a manual dark-mode toggle, and a README white-label section.

9. Family view (Families tab). [Done]  Accordion cards, split family/person search, couple only when linked, grouping helper; the spouse link also de-duplicates anniversaries in Celebrations.

10. Refined membership form. [Done]  Five sections with intros and conditional fields; admin-only fields kept off the public form.

11. Attendance & analytics groundwork. [Done]  Service description, per-service member search, a by-individual attendance view in Analytics, distinct-member monthly charts, turnout %, lowest / least-attended cards, a by-month/by-date toggle, and the >1000-row attendance load fix.

# Remaining (re-prioritised)

## Near-term — quick, high-value

12. Mobile & layout fixes. [Done]  By-usher table no longer clips usher names on mobile; Families card names wrap; Celebrations no longer overflows; Import “Roster Check” renamed to “Uncaptured Members”; anniversary icon changed from a heart to a ring.

13. Lapsed-member detection. [Done]  “Slipping Away” on a 28-day window with an in-app explanation, plus an “Inactive Candidates” list (90+ days lapsed) with a one-click “Mark inactive”. By-Member view gained sort by name/attended/missed/rate.

## Feature builds

14. Attendance registers & capacity. [Mostly done]  Editable service types (create / rename / remove, inline “+ New type”, standalone manager); a service’s description surfaced and editable at any time; attendance search by family; and a By Family attendance grid in Analytics. Roster occupancy / capacity view shelved for later.

15. Ministries & Skills. [Done]  Both tabs gained separate person and family filters (multi-select), and admins can set a member’s Leader / Co-Leader position directly from the Ministries page.

16. Analytics polish. [Done]  Slide-out filter drawer with extra filters (marital, attends, skill, age range, parents); sticky header; stat tiles with change badges + sparklines; average reference lines + filled areas; Chart/Grid small-multiples toggle; an attendance heatmap (with a mobile-friendly per-service strip layout); stable per-service-type colours everywhere; a reworked Members subtab (incl. Fathers/Mothers and a Parents filter); a new Musicians tab; and a new Data completeness tab.

17. Revise the individual member view. [Done]  Member detail is now a centered popout modal, Edit / Delete at the top; clicking a member anywhere jumps to the Members tab and highlights that person’s row; the detail shows the household with clickable family members and spouse, and switching between them resets the scroll. (Tap-to-call / tap-to-email deferred to the communication work, #20.)

18. App shell & branding polish. [Done]  A branded full-screen splash (logo blended on a brand-teal background, animated entrance, turquoise loader) replaces the bare boot spinner; the horizontal tab bar is replaced by a collapsible left sidebar (icons-only toggle on desktop, hamburger drawer on mobile); the login screen uses the church logo + full name; the desktop shell is full-width.

## Larger builds — later

19. Private meetings tracking. [Skipped for now]  Deferred (Aug 2026); revisit later.

20. Communication. [Current focus]  Mass / targeted messaging, plus an in-app “needs my attention” notification centre.

21. Printable letter template.

22. Offline capabilities. Biggest and most complex; best left until the rest is stable.

## Backlog / future

- Roster occupancy / capacity view (split out of #14). Track how full a service / roster is against a capacity figure.

- Member quick-action popover. Clicking a member opens a small anchored popover with a mini profile and access-gated actions (View details, Edit, Call / Email, View family).

- Ministry Health + per-ministry staffing targets. An analytics card flagging ministries that need a leader or more people, driven by an admin-set target per ministry. A fixed-threshold version was built and removed.

# Notes

- Items #12–#18 are all done.

- Analytics (#16) is complete — the original “improve analytics” work plus the polish pass.

- #19 (private meetings) is skipped for now; the current focus is #20 (communication + notification centre), then #21 (letter template) and #22 (offline).

- The plan docs ITEM8-THEMING-PLAN.md and ITEM9-FAMILY-VIEW-PLAN.md cover completed work and can be archived.