# RPJF Membership — Roadmap

Quick, high-value work first, then feature builds, largest last. Overlapping requests folded together (re-prioritised Aug 2026).

# Completed

- Ensure all account credential setup works properly.

- Enable duplicate session block (single active session, last login wins).

- Redefine data intake pull for membership.

- Change name of Roster to Uncaptured Members.

- Code standardization for replication and GitHub protection.

- Additional membership info: interaction type (In Person / Online / Both).

- A section for church position — leadership position per ministry, admin-set, preserved across import.

- Standardize light/dark mode styling + white-label branding (manual dark-mode toggle, branding config, README section).

- Family view (Families tab) — accordion cards, family/person search, couple only when linked, grouping helper; spouse link also de-duplicates anniversaries.

- Refine the membership form — five sections with intros, conditional fields, admin-only fields off the public form.

- Attendance & analytics groundwork — service description, per-service member search, by-individual view in Analytics (present/absent per service, attended/missed/rate, sort, sticky name), distinct-member charts by service type and age group, turnout %, lowest-attendance and least-attended cards, by-month/by-date toggle, and the 1000-row attendance load fix.

# Remaining (re-prioritised)

## Near-term — quick, high-value

- Mobile & layout fixes. Family-card legibility on phones, and the Celebrations tab running off the page.

- Lapsed-member detection. Base “Slipping Away” on consecutive services missed rather than the 28-day window, and flag / auto-mark members who’ve gone inactive, with an inactive switch.

## Feature builds

- Attendance registers & capacity. Support different register types/formats; surface a service’s description and attendance at creation; search attendance by family as well as by name; and a roster occupancy / capacity view.

- Ministries & Skills. Make both tabs searchable by skill, person, and household, and set leadership roles within a ministry directly from the Ministries page.

- Analytics polish. Move filters into a collapsible side panel; add the prototyped visualization upgrades (attendance heatmap, average reference lines, change badges, fixed per-type colours); finish any remaining useful views.

- Revise the individual member view. Rework the member detail / interaction panel.

- App shell & branding polish. A title / splash screen, and collapsible / expandable navigation.

## Larger builds — later

- Private meetings tracking.

- Communication. Mass / targeted messaging, plus an in-app “needs my attention” notification centre.

- Printable letter template.

- Offline capabilities. Biggest and most complex; best left until the rest is stable.

# Notes

- “Slipping Away” already exists in Analytics; the lapsed-member item is a refinement of it plus the inactive flag.

- Much of the original “improve analytics” was delivered in the attendance groundwork; the analytics-polish item is the remaining work.

- The plan docs ITEM8-THEMING-PLAN and ITEM9-FAMILY-VIEW-PLAN cover completed work and can be archived.