# Family View (Households)

RPJF Membership — Roadmap item 9 · Implementation plan

Status: proposal, not yet built. A grouped family view, not a drawn genealogical tree.

# What already exists (so there's little to add)

- households table plus members.household_id — which family a member is in.

- members.spouse_id (links two members) and members.household_role, already a rich vocabulary of relationship titles (Father, Mother, Husband, Wife, Son, Daughter, Grandfather…).

- The Households page already lets an admin assign a member's household and set their family title, and unassign. The set_member_household function exists.

- Members already load every field the view needs (household, title, spouse, date of birth, address, photo), so there is no new column and no migration for the view itself.

Gap: it's an assignment tool, not a family you can look at. And only ~3 of 64 members are in a household today, so the real cost is grouping people into families (addressed below).

# The feature

## 1. Family view (per household)

A clean read layout for each household:

- Adults on top (Father / Mother / Husband / Wife / Grandparents), with the couple linked via spouse_id — one subtle “married” connector, not a graph.

- Children below, sorted by age (Son / Daughter / Grandchildren).

- Each person: photo, age (from DOB), relationship-title badge; click opens their record.

- Household facts: member count, number of children, the head's phone/email, birthdays and anniversaries this month, and a “needs a photo” flag (ties into Uncaptured Members).

Grouping works from data you already have. When a member has a title, use it. When they don't, fall back to age: 18+ sits in Adults, under-18 in Children. So a household looks right the moment its members are assigned, before anyone fills in a single title.

## 2. Household role (titles)

Keep the existing relationship-title vocabulary. Titles are an optional override of the age-based guess — needed only for edge cases (an adult child still at home, a live-in grandparent). Editable where it already is (Households page); optionally surfaced in the member form's Family section too. No database change.

## 3. Grouping helper (makes the one real chore painless)

On the Households page (admin), a “Suggest families” action:

- Scans members with no household and clusters them by normalised last name + address.

- Presents each cluster as a suggestion — e.g. “5 members named Mariemootoo at 12 Main St — create this household?” — with the people listed and checkboxes to drop anyone who doesn't belong.

- Admin names it (defaults to “The <Surname> Family”) and confirms; the household is created and those members assigned in one step.

So grouping ~60 people becomes a handful of confirmations instead of one-by-one assignment. Suggestions only — the admin always confirms, since the same surname doesn't always mean the same family.

## 4. (Optional) Import household column

Let the member import carry a “Household” column so a fresh church can bulk-set families at import time.

# Phases (each usable on its own)

- Family view read layout — the whole payoff, from existing data. No migration.

- Age-based default grouping + title badges + household facts (really folded into phase 1).

- Grouping helper — suggestions plus confirm-to-create.

- Optional: an atomic create-household-with-members function (cleaner than looping), plus the import household column.

Phases 1–3 need no schema change. Phase 4's function is a small, optional migration for atomicity.

# Risks

- Same surname, different family / same family, different address. The helper only suggests; nothing is created without admin confirmation, and clusters are editable.

- Blended / extended families. The title override handles cases the age-based grouping gets wrong; nothing is forced into a rigid parent-to-child structure.

- A member in the wrong household is a one-click reassign, already supported.

# Decisions needed

- Replace or alongside? Turn the current Households page into the family view, or add a “Family view” mode next to the existing assignment layout?

- Where to edit titles? Keep it only on the Households page, or also add it to the member form's Family section?

- Approach: build phase 1 first (the view) so you can see it with real data, then the grouping helper — recommended — or build view + helper together?

# Why not a real tree

A drawn multi-generation tree with connector lines fights reality (blended families, people who move between households, extended family), is fiddly on mobile, and needs someone to hand-enter every parent-to-child link for little payoff. The grouped family view delivers what a church actually uses a family for — visiting, contacting, celebrating, knowing children's ages — from data you already collect.